Atlas — Goals & Roadmap (draft)

Last updated: 2026-02-04

## North Star

Build a reliable personal automation stack (OpenClaw + MCP + n8n + code projects) that saves time, ships real products, and becomes the foundation for content and consulting.

## Current Situation (what’s true right now)

- OpenClaw is running and integrated with Telegram.

- Google Drive + Gmail MCP are working (drafting OK; sending requires your confirmation).

- n8n is deployed behind HTTPS and we have working webhooks for:

- Trello card creation (write-only path)

- Cloud Costs sheet updates

## Phase 1 — Foundation: make the assistant “production ready” (1–2 weeks)

Goal: you can trust the stack to run daily without babysitting.

1) Skills + MCPs

- Install/enable: GitHub, Trello, Summarize.

- Decide “review brain” strategy:

- Option A: use a second model via OpenClaw (review runs)

- Option B: add Gemini as a reviewer (requires Gemini skill/API setup)

2) Reliability + Security hygiene

- Centralize secrets (avoid scattering tokens in scripts).

- Define permissions:

- GitHub: decide repos + scope. (Even if you want full access eventually, start least-privilege.)

- Trello: board-only token if possible.

- Add a small ops checklist:

- backups

- monitoring/alerting for n8n + OpenClaw

3) Project organization

- Confirm Trello is source of truth.

- Labels:

- Frontend / Automation / Content / Ops

- Priority (High/Med/Low)

- Status (Backlog / Doing / Waiting / Done)

Definition of done for Phase 1

- Skills installed and authenticated.

- Weekly digest (cloud costs) works end-to-end.

- A review pipeline exists (Codex→Codex first is fine; Gemini later).

## Phase 2 — Ship front-end projects yourself (2–6 weeks)

Goal: you build the websites/chatbot in VSCode, and I act as a copilot + reviewer.

- Pick 1 project at a time:

1) Company website

2) Consulting website

3) Chatbot frontend

How I help

- specs → task breakdown → acceptance criteria

- code review / PR feedback

- deployment checklist

Definition of done for Phase 2

- At least one site deployed (domain + SSL + basic analytics).

- Repo has CI + basic linting/tests.

## Phase 3 — Automation projects pipeline (ongoing)

Goal: you feed automation ideas; we turn them into reliable workflows.

Target automations

- Asset monitoring (uptime, cost spikes, errors)

- Weekly debriefs

- Travel deal monitoring (Airbnb/flights — only if data source is viable)

- AI/news monitoring → turned into drafts

Pattern per automation

1) Spec

2) MVP

3) Hardening

4) Ownership

## Phase 4 — Get strong in agentic automation (before heavy content)

- MCP fundamentals

- Reliability (idempotency, retries, rate limits)

- Observability

- Safety (human-in-the-loop, permissions)

## Phase 5 — Content engine

Pillars

1) Install + customize OpenClaw

2) Real automations

3) AI news (curated, actionable)

Workflow

- Intake → summarize → draft → review → post → measure

## Open questions

1) GitHub access: which repos?

2) Content cadence: 1x/week to start or 2–3x/week?

3) Reviewer brain: Gemini now or later?

## Next actions

- Tonight: install/auth GitHub + Trello + Summarize.

- This week: choose 1 frontend project to start first.

- Create a standard template for new automation ideas.